MINUTES

REGULAR MEETING

DE LUZ COMMUNITY SERVICES DISTRICT

ENGINEERING COMMITTEE

Tuesday, August 11, 2020

5:00 p.m.

- CALL TO ORDER AND ROLL CALL

Committee Members Michael Adams and Raymond Johnson were present.

Also present were: General Manager Emmons; Field Supervisor, Caddy; District    	Engineer, Dave Hunt; District Traffic Engineer, Steve Libring; and Administrative 	Assistant, Richards.

There were no members of the public present.

B. 	PUBLIC COMMENT:

There was no public comment.

C.	MINUTES:

Minutes of the July 14, 2020 meeting were approved.

D.	ROADWAY RECONSTRUCTION PROJECTS

Engineer Hunt advised our environmental consultant, UltraSystems completed the field survey; and is preparing their final jurisdictional report to submit to agencies for review.  Process will take 90 days to complete; expect construction to begin in Spring.

E.	2020 SLURRY SEAL PROJECT AT VARIOUS LOCATIONS

Engineer Hunt advised that he integrated Traffic Engineer’s restriping plan to project and 	additional slurry seal will be included as well. Committee agreed to move forward with 	the change order of contract for additional restriping and slurry seal up to the budget 	limits. 	Hunt also reported that he will be meeting with contractor to review specifications 	and create a schedule for commencement of project.

F.	BUENA VISTA RECONSTRUCTION PROJECT

Engineer Hunt reported that the new Environmental Agency Recon, completed their biological survey and finalizing report to submit to agencies.  Once the report is reviewed, Notice of Exemption will be filed with the County along with (401) and (404) Certifications of the Clean Water Act.

G. 	TRAFFIC ISSUES

Traffic Engineer Libring reported that speed limit signs have been installed on Buenos Campos Road and De Anza Road; the weight limit signs have also been installed and in place along Sandia Creek Road.

H.	FIELD CREW REPORT

Mr. Caddy reported field crew have been chipping and clearing trees for sight distance, 	pothole patching, sign maintenance and resolving safety issues.

I.	SUBDIVISION MAPS AND COUNTY ISSUES:

The committee discussed the status of AB 421 (Waldron).

ADJOURNMENT

Meeting was adjourned at 5:50 p.m.

___________________

Michael Adams

Committee Chair

ATTEST:

______________________

James Emmons                                                 	General Manager